## Slide 1
Decision deck
LW Registry:
API route vs alternate route
A simple view of what the platform already does, how the system flows today, and the two realistic paths forward.
Approach A: keep Laravel as the core and expose APIs in phases.
Approach B: rebuild the backend in CI4 or another stack and migrate across.
Live system today
Three role journeys already share one platform, one database, and one operating workflow.
Public
Search directory
Verify SBO number
View profiles and adverts
SBO manager
Join and register
Upload documents and pay
Post RFQs and track progress
Admin
Review and approve
Manage procurement and support
Control ads, reports, and users
Sources: PRODUCT.md, DESIGN.md, docs/platform-architecture.md
01
Notes: Deck setup. Establish that the current product is already substantial and the decision is about delivery route, not whether a platform exists.

## Slide 2
One web app already runs the whole registry flow
Public discovery, SBO onboarding, payments, procurement, support, and admin operations are already connected.
Public
SBO manager
Admin
Shared system flow: web app -> database -> media storage -> queue and mail
Core modules
Public registry
Home and search
Business directory
Business profile
SBO verification
Ads and click tracking
SBO workflow
Join form and auth modal
Application progress
Compliance documents
Fees and proof of payment
Final verification and seal
Marketplace and support
RFQs and bids
Vendor discovery
Award and completion
Support enquiries
Feedback submission
Admin backend
Users and admins
SBO approvals
Fees and compliance docs
Reports and activity logs
Ads and categories
Stack and connection points
Backend
PHP 8.4 + Laravel 12
Livewire + Volt + Flux
Frontend
Blade views
Tailwind CSS 4
DaisyUI + Vite
Platform services
Reverb and Echo
Spatie Media Library
Queue + SMTP / Mailgun / Resend
Meaning: the platform is not just pages. It already contains reusable domain rules, stored data, uploaded files, and staff operating workflows.
Sources: docs/platform-architecture.md, composer.json, package.json, routes/web.php
02
Notes: Current-state slide. Show that the major business capability areas are already integrated in one codebase and that the stack is modern Laravel, not a blank slate.

## Slide 3
Approach A: add versioned APIs around the current Laravel core
This keeps the existing web product in place and exposes module-by-module endpoints for mobile apps, partner systems, or new frontends.
Clients
Current web UI
Future mobile app
Partner systems
Internal admin tools
API layer
/api/v1/public
/auth and /me
/sbos and /payments
/rfqs, /network, /admin
Current domain core
Controllers, models, services, policies, queues, media, and the existing database remain the source of truth.
1
Start with public read APIs
Directory, categories, business profile, advert slots, and public SBO verification.
2
Add account and self-service
Login, me, notifications, dashboard summaries, and user-owned assets.
3
Expose SBO application flow
Progress, fee quote, Espees start, payment proofs, compliance requirements, and seal download.
4
Move procurement and approvals
RFQs, bids, awards, support inboxes, payment approvals, and admin workflow actions.
5
Finish with growth modules
Ad campaigns, SBO network messaging, reports, and real-time notification surfaces.
Direct reuse from existing code
Public directory and verification: BusinessController, SboVerificationController
SBO rules: SboApplicationProgress, SboComplianceRequirements, SboFeeCalculator
Payments and procurement: SboEspeesPaymentController, AdCampaignPaymentController, PurchaseOrder, PurchaseOrderBid
Auth and admin policies: AdminCapabilities, existing route middleware, notifications, queues
Important gate: fix the current approval, auth, and XSS issues before broad API exposure.
Sources: routes/web.php, docs/platform-architecture.md, app domain scan, security review notes
03
Notes: Approach A is the incremental path. Stress reuse, phased rollout, and the need to harden security before turning current workflows into public or partner-facing APIs.

## Slide 4
Approach B: rebuild in CI4 or another backend in parallel
This route creates a new backend while the current Laravel app keeps running, then migrates data and workflow ownership over time.
Current platform
Existing UI, Livewire flows, current database, uploaded files, notifications, and admin operations.
Migration bridge
Schema mapping, file migration, authentication alignment, dual-run checks, and cutover planning.
New backend
CI4 or another stack with rewritten controllers, models, validation, auth, jobs, and API contracts.
>
>
What you gain
A clean separation point, fresh architectural choices, and a backend shaped for APIs from day one.
What must be rebuilt
Auth, forms, approval rules, uploads, payment logic, notifications, procurement rules, and admin tools all need new implementations.
Migration pressure
You need field-by-field schema mapping, media transfer, parity testing, and a controlled cutover to avoid operational breakage.
When it makes sense
Only when a framework change is already a strategic mandate and the team accepts a longer, higher-risk parallel rewrite.
Key caution: the UI can be recreated, but the current Livewire behavior, business rules, and operational edge cases do not convert automatically. They must be rewritten and re-tested.
Sources: docs/platform-architecture.md, routes/web.php, app domain scan, security review notes
04
Notes: Approach B is possible but disruptive. Use this slide to make the rewrite cost concrete: rules, workflows, files, auth, and admin operations all have to be rebuilt and migrated.

## Slide 5
Direct comparison
The choice is mostly between incremental reuse now and strategic framework freedom later.
Decision area
Approach A: API-enable Laravel
Approach B: parallel rebuild
Existing UI and assets
Keep the current web product and expose new interfaces around it.
UI and assets can be referenced, but screens and interactions still need recreation.
Business rule reuse
High reuse from existing models, services, middleware, and controllers.
Low direct reuse. Most logic must be rewritten in the new framework.
Delivery risk
Lower. Changes can ship by module without pausing the live platform.
Higher. Two systems must stay aligned until cutover.
Data migration load
Low to medium. Same database can remain authoritative at first.
High. Schema mapping, sync, and file migration become part of the project.
Security cleanup path
Fix the current weaknesses once, then expose the safer core by API.
Still required. A rewrite does not remove the need to correct the underlying rules.
Mobile or partner readiness
Strong once /api/v1 is phased in.
Strong eventually, but only after the new backend reaches feature parity.
Operational continuity
Admin teams keep using the same system during rollout.
Ops teams may need to straddle old and new tooling during transition.
Long-term framework freedom
Moderate. You still live with Laravel as the main core.
High. You can standardize on CI4 or another chosen stack.
Sources: routes/web.php, app domain scan, docs/platform-architecture.md, security review notes
05
Notes: Comparison slide. The recommendation direction should be obvious by the end: API-enable now unless a framework change is already a mandated business decision.

## Slide 6
Recommended route
Choose Approach A now.
Stabilize the Laravel core, then expose APIs in phases.
A rebuild should come later only if the organization decides that framework standardization matters more than short-term reuse, continuity, and risk control.
Next moves
1
Fix the current approval, auth, and XSS vulnerabilities first.
2
Introduce API auth and a versioned /api/v1 structure.
3
Expose public read modules before write-heavy workflows.
4
Move SBO, payments, procurement, and admin actions in controlled phases.
5
Reassess CI4 or another replatform only after the domain layer is stable.
Suggested API rollout order
1. Public directory and verification
2. Auth, /me, and notifications
3. SBO applications, fees, and compliance documents
4. RFQs, bids, support, and admin approvals
5. Ads, network messaging, and real-time events
Decision guardrail: do not publish broad write APIs until the current security issues are closed.
Sources: app domain scan, security review notes, routes/web.php, docs/platform-architecture.md
06
Notes: Recommendation slide. Lead with the decision, then make the next actions and guardrails explicit so the audience understands what happens immediately after approval.